## Overview

The following gives a rough outline of what a LangGraph / agentic flow for the Reviewer Agent would look like moving forward. This agent is invoked on full document upload (or re-upload) and returns anchored review comments (e.g., “grammar is off here”, “missing citation here”, “this section is incomplete”), plus a prioritized summary. This should be like someone reviewed your document and left a bunch of comments on how to improve it. It could also generate suggestions on how to fix the issue (depending on the suggestion like for a spell check it would suggest a fix for the spelling).

## Assumptions of the Reviewer Agent

It is important to document the assumptions this node graph was constructed on because if assumptions change at any point of this project the construction/planning of this node graph might need to change with it:

- The Reviewer Agent is invoked when a user uploads a full document

- The Reviewer Agent does not directly modify the document; it returns review findings + suggested fixes (optionally rewrites for small small parts but they are suggestions not explicitly done and maybe there can be an accept all version as needed).

- The Reviewer Agent can return none to many findings (edge case and should be rare but should also tell the user if this happens)

- Findings should be structured with severity and category, this would help the user understand the suggestion better and be better at taking action on this decision. The severity list is something that will be defined by the client based on information that we gather from the client.

- The agent should support optional “Document type” which would allow some fine grain suggestions, this can be made option and have a lightweight interpole option (if it doesn’t find one it skips section specific rules)

- The agent supports hierarchical processing: the proposed example is paragraph-level checks + section-level checks + doc-level checks.

- The Reviewer Agent will have access to Ask Loggie (or ungrounded LLM like vertex AI) to make LLM calls as needed.

- Retrieval (Search API/doc store/fact table/graph) is required however, only needed for certain categories (Basically only ones that need grounding such as citations)

- There should be guardrails for both input and output and return “cannot process” when applicable. To prevent any unintentional responses and as a safety measure

- Observability is required: traceability, node outcomes, timings, token usage, and stored findings, This should be done in an asyc method (send logging to queue and write to DB as needed should not increase latency of the LLM generation and such)

## Agentic Flow Overview

- Doc Upload / Intake: Receive file + optional metadata

- File Validation: Verify file type/size, basic safety checks, reject invalid/unsupported files or invalid characters/file errors (sometimes pdfs are messed up and add illegal chars)

- Metadata Extractor: Extract key metadata (keywords/people/phrase) for informing downstream tasks and analytics

- Document Type: Use the provided input from the user to match the policy type or built an interpolator which can infer the type of policy document that is being analyzed

- Document Chunker: Convert to normalized text, preserve paragraph boundaries, produce stable representation for downstream processing (likely will use the docling chunker or other items that were used in the injection process to break this up)

- Review Plan Builder: Aggregate all global and local checks and based on the document type run document type specific checks, this is a queue which sends each check to the next step

- Review Checker: Runs its specialized task examples would (local: Grammar check, or global: fact check)

- Aggregator/Deduper: Merge overlaps, dedupe, normalize outputs supplied from all of the output from the review checker

- Severity Scoring: Giving a relative scale of how big the issue is

- Critique & Retry (Optional): Validate low-quality outputs and retry bounded.

- Citation Score (Optional): Analytics/UX signal for citation-related outputs.

- Output Sanitization: Enforce client standards and schema correctness.

- Return Output: Send structured findings + summary to frontend.

- Export to Logs (Async): Persist traces, outcomes, and metrics after return.

## Details about each Node

### Doc Upload/Intake

Purpose:

Receive the uploaded document plus optional metadata from the frontend, this could also be something that is triggered from using the writer agent and then swapping over to the review to a full document length review of the file. Must define the accepted formats for this document upload/intake node. Common ones would be .pdf, md, docx and anything else a client would need.

Key Behavior:

Important thing here is simply to make the the file gets uploaded properly and is readable by the code which means being able to extract all the text in sequential order and extract styling as needed (headers/spacing/formatting)

### File Validation

Purpose:

Ensure the file is valid and processable before any extraction. This would be taking a step further by ensuring the file does not contain illegal characters, applying safety filters such as PII/PHI. Making sure the file isn’t corrupted or encrypted. Additionally, having some file limit/character limit checks, running a reviewer check on an excessively sized document would be expensive and not practical.

Key behavior:

- Performed all validation checks

- Returns and exits if fails

- Continue process on success

- Metadata Extractor

Purpose:

Extract structured metadata from the full document context  to improve downstream routing/retrieval/prompting and support analytics/observability. This could include topics, key entities, key phrases etc. This node should not add or change the user context in any way. The metadata should be meaningful and should help guide prompting and other downstream tasks if the extractions are for analytics and do not help improve the quality of the responses they should be declared in such a way.

Metadata outputs (examples, non-exhaustive):

- Keywords / keyphrases: high-signal terms that summarize what the user is writing about (domain terms, repeated phrases, important nouns).

- Entities: people, organizations, systems, programs, locations, acronyms (and optional expansions if detectable).

- Document signals: rough doc type or section purpose (e.g., “Intro,” “Conclusion”), and template identifiers if provided.

- Document Type

Purpose:

If the user has supplied a document type then we will leverage the inputted type, else we will attempt to interpolate which type of document is supplied which would mainly be done by looking at the section headers and structure of the document if nothing is found this node will return a None value and the process will continue. The idea behind “document type” nodes is to include specific check on that type of document and therefore if it not supplied for interpolated w/ high confidence the process continues and skips all document type checks

Key Behavior:

- Accept the input provided by the user

- If no input attempt to figure out the type of document based on the user’s document mainly looking at the headers of sections and overall doc hierarchy/structure

- Can return None, Inference is preferred but should not block the review

- Will help determine which document specific rule to run

Overall this node is to help downstream task and determine if there are document specific rules defined that should be followed, keep in mind it is okay for this to return a None result meaning that for initial set up this node is completely optional

- Document Chunker

Purpose:

Chunk the document into smaller bits and pieces to assist with chunk level processing. This chunking should be done using hierarchical chunking which should capture context by section. This is where the chunker can utilize the document type (if applicable to apply the chunking). If the type is not defined we should use a chunking method which uses hierarchical chunking. It would be helpful and useful to recycle some elements of docling chunker leveraged in the ingestion pipeline.

Key Behavior:

- Chunk document into several smaller pieces for processing

- Leverage the document type (if possible) to help guide this chunking process

- Use hierarchical chunking to group by sections of the paper (paragraphs and respect the spacing separation to determinate chunks)

- Avoid overchunking and underchunking

- Traceability: should be able to reconstruct the document easily

Overall this node is vital to the process since the chunks will directly feed into local rule checks in which the rules are checked for on a local basis (the chunk level). The hierarchical chunking helps to keep the same sections in the same chunk making the splits meaningful and important. There should also be some traceability to help more globalized tasks such as consistency checks across the sections so for example we could label a chunk as (section1_chunk1) and then enumerate like that to make the observability stronger.

- Review Plan Builder

Purpose:

Aggregate all checks that should be performed on the document and formalize them into a complete execution plan. This node defines the baseline review coverage that always runs (local + section + global) and conditionally layers in document-type-specific checks when a document type is provided or confidently inferred. The plan produced by this node is the primary input to the Review Checker(s), meaning the plan is a list of items that need to be executed. Keep in mind that local checks will need to be done for EACH chunk so a job could look something like: “Grammar: section1_chunk1”.

Key Behavior:

- Build a complete checklist of review tasks to run, split into logical scopes:

  - Local checks (run on chunks): grammar, style, clarity, citation-needed signals, terminology consistency within a section

  - Global checks (run on full document / outline): missing sections, cross-section contradictions, duplication/repetition, overall structure health

- Leverage document type (if provided or inferred with confidence) to enable additional document-specific checks (required sections, required language patterns, required disclaimers, expected ordering, etc.). If document type is not known, proceed with the general plan and skip type-specific rules rather than blocking review.

- Define the “rules of execution” so downstream orchestration is predictable:

  - What tasks run first vs later (for example, structure/coherence checks can be run after chunk checks are available)

  - What tasks can run in parallel (most chunk checks) vs what should be serialized (global synthesis)

  - Any guardrails on runtime behavior (timeouts, partial completion behavior, fail-open vs fail-closed)

- Ensure every section/chunk is included in the plan where possible

Overall This node is the “blueprint” for the entire review run. It builds a queue of all the tasks that need to be completed with the relevant chunk for local checks and then a full document for global ones. The document specific one the context will need to be defined for each document specific during this step so the proper chunks are supplied.

- Review Checkers

Purpose:

Execute the task provided by the plan builder and generate findings. This could include making an LLM call to make the check or other programmatic checkers (such as regex). This node is not one node but several nodes built for the sole purpose of checking one rule then evaluating the success of that rule. The local rules are bound to a small amount of text and would include things such as spell checks or grammar checks. Things are bound to the chunk. While global rules will look at document level issues such as tone shifts, contradictions and inconsistencies. The document type rules could be either but would need to be defined on a per document basis.

Important to note: Grounding will only occur on the checkers that require it, this means that, if a node requires grounding then and only then will the Search API be called and supply citation to help verify the rules.

Specific To fact checking nodes: It might be worth return this node even if the check passes to give the user more information example would be if they reference some fact in the fact table a reference can be drawn to that and provided so the user is more confident on some of the information they have provided

Rules Per Checker:

- Each checker must have a scope (doc level, chunk level, and more as defined such as multi chunk level)

- Local Checkers Only: Must provide substring indices where the error occurs so that they can be traced in the future

- Global Checkers Only: Must provide the chunks(s) where the error is caught so there is some tracing and evidence the end user can follow.

- Each checker must have a rule that is checking for

- Each checker has a “need grounding?” boolean True|False (say we need to fact check we need True/False indicator that this checker need to backed by some sort of reference) Citation based rules will need this why stylistic one may not need this

- Each checker needs a Pass/Fail condition, If fail a suggestion is required (multiple failures can occur and EACH requires a suggestion)

- Each checker needs a suggestion output format which is normalized

This is the overall “brains” of the agent and will require extensive work to define each required node as they will all need specialized code to execute which could again be an LLM prompt or some code. Ideally we maximize areas where we can use code as consistent LLM calls can get expensive. Each of these nodes should output either a Pass or Fail and if Fail a suggestion on how to fix that failure.

- Aggreator/Deduper

Purpose:

Merge all findings produced by the Review Checkers into a single, standardized set of results that can be returned to the user without redundancy. Because hierarchical chunking (and overlapping windows) can cause the same issue to be detected multiple times, this node is responsible for consolidating duplicates while preserving the full coverage of legitimate findings.  It can be hard to dedupe things however, by requiring all local checks to output the position in the string where the error is found we can drop recommendations of the same type on overlapping strings.

Key Behavior:

- Normalize outputs into a single consistent finding format:
(Ensure every checker output conforms to the agreed structure so downstream presentation is predictable (category, severity, description, suggested fix, and traceability back to the document location).

- Merge and deduplicate redundant findings:

  - Collapse identical or near-identical findings that refer to the same underlying issue in the same area of the document (use the string indices).

  - When duplicates are merged, preserve the strongest version and maintain traceability.

- The goal is not to reduce output to only a subset of issues. The goal is to remove accidental repetition while retaining all unique findings.

- Basic integrity checks on results: If a checker returns malformed output, either repair into the normalized format when safe or drop the malformed item while recording it for logging/observability

This node is the bridge between execution and presentation. It turns “many independent checker outputs” into a single coherent review result set that is complete, non-redundant, and consistent in structure so later steps can score, organize, and return the findings to the front end.

- Severity Scoring (Optional)

Purpose:

Assign consistent severity labels to each finding produced by the review checkers so the frontend can display and filter results in a meaningful way. This node does not remove or rank findings; it only standardizes severity categories across all checker outputs.

Key Behavior:

- Normalize severity values into a small, consistent set (example: Minor / Major / Critical).

- If a checker already provides severity, validate it and standardize wording.

- Ensure severity labeling is consistent across categories so the same type of issue is treated the same way throughout the review.

This node makes a “complete review” usable. Returning everything is valuable and adding some severity labels on the UI can help the user, this is something not needed immediately but should be something we consider going forward.

- Critique & Retry Loop (Optional)

Purpose:

Provide a controlled way to improve low-quality outputs by reviewing the generated result triggering a bounded retry with targeted critique. This is your “if this is good enough to send node” if the generation is a failure we can send it back with more information and a critique to enhance the search (get better sources) or better phrasing of the question or even changing the category. This is essentially a QA node and it is not needed for the first and likely shouldn’t be implemented until later. A baseline for this would simply be to return nothing if the generation is poor rather than constantly retrying. The main challenge with retrying is cost and latency which needs to be closely monitored with this node.

Behavior:

- Validity checks: determine whether the output is acceptable for return (structure correct, actionable, not obviously incorrect/misaligned with the focus text).

- Critique generation: if invalid, produce a concise critique describing what to fix (e.g., “rewrote meaning,” “changed tone too aggressively,” “citation doesn’t match claim,” “output not in required format”).

- Bounded retry: re-run the relevant executor(s) with the critique appended, enforcing a strict max retries (typically 1) to prevent runaway cost/latency.

- Fail-safe fallback: if still failing after retries, degrade gracefully (return a safer, simpler suggestion or mark as low-confidence/skip rather than blocking the user).

- Use selectively: best applied to higher-stakes categories (citations/template compliance) rather than every grammar/tone suggestion, since a secondary validator node can add a lot to the overhead of the process.

- Citation Score (Optional)

Purpose:

When suggestions include citations, compute lightweight scoring signals that help quantify how “good” each citation is relative to the suggestion it supports. This is primarily for analytics and future UI enhancements (confidence indicators). The idea of a citation score will also need to be established and operationally defined. Citations may not be applicable for everything in this process and therefore is not required for all outputs and likely should be used sparingly since this amount of processing could provide too much overhead

What it can score examples:

- Relevance: how well the retrieved snippet matches the claim/suggestion content

- Support/coverage: whether the citation actually supports the statement being made (vs loosely related)
Source quality: simple heuristics based on source type (policy doc vs random note), recency, authority, etc.

- Similarity / alignment: whether the language in the suggestion aligns with the cited snippet (helpful for “canonical language” cases)

Citation scoring is mainly a UI and helper for the user rather than something that guides the model so therefore it is not vital for this flow to work.

- Output Sanitization

Purpose:

Apply a final, client-defined sanitization and validation pass to the generated suggestions/output before returning it to the frontend. This ensures the response complies with required standards (format, safety, privacy) and prevents unsafe or disallowed content from being surfaced. This also would include making sure the format of the response is something that the frontend can render and ensuring no malformed characters (sometimes LLM can generate weird characters and such).

Core Behavior:

- Sanitization: remove or redact disallowed content (sensitive strings, restricted data, unsafe text) as required by client policy.

- Schema/format validation: ensure output matches the expected structure so the UI can render it reliably (required fields present, no malformed citation objects, etc.).

- Safety enforcement: prevent prompt-injection artifacts, harmful instructions, or policy-violating content from being returned.

- Fail-safe handling: if output cannot be made compliant, drop that output

- Overall goal: The frontend only receives content that is safe, compliant, and well-formed according to client requirements, without blocking the overall writing workflow.

- Return Output

Purpose:

Deliver the final, guardrailed response back to the frontend in a predictable structure so the UI can render suggestions. This output could also be a downloadable docx file with comments, whatever defined format we have defined, this node is responsible for returning the information of this node to the frontend.  It is possible we just simply have it rendered on the frontend with some UI. Additionally it is important the location of the error is shown for local problems and for global ones some evidence which is citable a specific section is cited.

- Export to Logs (Async)
Purpose:

Capture the key metadata, traces, and outcomes from the reviewer-agent run so the system can be monitored, debugged, evaluated, and improved over time. This node is focused on observability and analytics, not user-facing output. It should write all this data into the logging/database sinks that are defined and make sure the information goes to the correct sink and properly.

Inputs:

- Run context: request identifiers, each rule violated and the comment added, global/local/doc type rule etc.

- Node traversal: which nodes ran, in what order, and their statuses (success/skip/error)

- Inputs/outputs (high-level): lightweight summaries of what each node consumed/produced (avoid storing sensitive full text unless required)

- Tool usage: retrieval calls made, result counts, error flags, latency

- LLM usage: model used, token usage (if available), completion ids/request id

This node is simply to aggregate all of the data into the proper format for logging and analytics to be sent to data sinks for observability and analytics as needed.

flowchart LR

%% =========================

%% Phase A: Intake & Validation

%% =========================

subgraph A[Input & Validation]

UP[Doc Upload / Intake]

FV[File Validation<br/>(type, size, safety, illegal chars)]

end

%% =========================

%% Phase B: Metadata & Classification

%% =========================

subgraph B[Metadata & Classification]

META[Metadata Extractor<br/>(keywords, entities, doc signals)]

DT[Document Type<br/>(user provided or inferred)]

end

%% =========================

%% Phase C: Document Prep

%% =========================

subgraph C[Document Prep]

CH[Document Chunker<br/>(normalize text, preserve structure, hierarchical chunking)]

end

%% =========================

%% Phase D: Build & Execute Review

%% =========================

subgraph D[Build & Execute Review]

PLAN[Review Plan Builder<br/>(queue of checks by scope)]

end

%% =========================

%% Phase E: Review Checkers (Fan-out)

%% =========================

subgraph E[Review Checkers (Fan-out)]

RC[Review Checker(s)<br/>(executes planned checks)]

%% Local examples

LGRAM[Local: Grammar Check]

LSPELL[Local: Spell Check]

LSTYLE[Local: Style / Clarity]

%% Global examples

GFACT[Global: Fact Consistency]

GCONTRA[Global: Check Contradictions]

GSTRUCT[Global: Structure / Missing Sections]

MORE[...more checkers...]

end

%% =========================

%% Phase F: Merge & Deliver

%% =========================

subgraph F[Merge & Deliver]

AGG[Aggregator / Deduper<br/>(merge overlaps, normalize)]

SEV[Severity Scoring<br/>(relative scale)]

QA[Critique & Retry Loop<br/>(Optional)]

CS[Citation Score<br/>(Optional)]

OG[Output Sanitization<br/>(client standards)]

RT[Return Output<br/>(findings + summary)]

LOG[Export to Logs<br/>(Async)]

end

%% ===== Main spine =====

UP --> FV --> META --> DT --> CH --> PLAN --> RC

%% ===== Fan-out from checker hub =====

RC --> LGRAM

RC --> LSPELL

RC --> LSTYLE

RC --> GFACT

RC --> GCONTRA

RC --> GSTRUCT

RC --> MORE

%% ===== Merge back =====

LGRAM --> AGG

LSPELL --> AGG

LSTYLE --> AGG

GFACT --> AGG

GCONTRA --> AGG

GSTRUCT --> AGG

MORE --> AGG

%% ===== Severity + optional QA loop =====

AGG --> SEV

SEV -.-> QA

QA -. Retry (<= max_retries) .-> RC

QA -->|Accept| CS

SEV --> CS

%% ===== Output + logging =====

CS --> OG --> RT

RT -.-> LOG